Business Requirements Document

HR Attrition Analytics Dashboard

| Field | Detail |
| --- | --- |
| Document Owner | Seema Kumari , Data Analyst, Business Intelligence |
| Date | August 7, 2026 |

# 1. Purpose of This Document

This Business Requirements Document (BRD) defines the problem, scope, and success criteria for an HR Attrition Analytics project before any data work begins. It exists to align HR Leadership and the analytics team on what is being solved, why it matters, and how success will be measured  so that the eventual dashboard is built against agreed requirements rather than assumptions.

# 2. Business Problem

The organization is losing employees at a rate that HR Leadership believes is higher than it should be, but there is currently no centralized, reliable way to answer basic workforce questions. Attrition data lives in disconnected HR records, and any analysis today is manual, slow, and inconsistent between reporting cycles.

Unplanned attrition carries direct and measurable cost: recruiting spend, onboarding time, lost productivity during ramp-up, and knowledge loss when experienced employees leave. Without visibility into where and why attrition is concentrated, retention budget and management attention are spent reactively rather than on the highest-risk groups.

# 3. Business Objectives

This project should enable HR Leadership to:

- Quantify the organization's overall attrition rate and track it on an ongoing basis.

- Identify which departments, job roles, and employee segments are losing people fastest.

- Understand which factors (pay, tenure, overtime, travel, marital status, age) are most associated with attrition.

- Prioritize retention budget and interventions based on evidence rather than anecdote.

- Protect sensitive compensation data while still allowing broad exploration of attrition patterns.

# 4. Scope

In Scope

- Analysis of historical employee attrition data (current employees and leavers).

- Department-, job-role-, and demographic-level breakdowns of attrition.

- Relationship between compensation, age, tenure, and attrition.

- Operational drivers: overtime, business travel frequency, marital status.

- A published, interactive dashboard for HR Leadership self-service.

- Row/column-level protection of sensitive salary data for general viewers.

Out of Scope

- Predictive/machine-learning attrition risk scoring (proposed as future work).

- Individual employee-level performance review or disciplinary data.

- Real-time or automated alerting (proposed as future work).

- Integration with payroll or finance systems beyond the HR dataset provided.

# 5. Key Business Questions

The solution must be able to answer, at minimum:

- What is the organization's overall attrition rate, and how does it compare to industry benchmarks?

- Which departments and job roles are losing the most employees?

- What is the relationship between pay, age, and an employee's decision to leave?

- Which behavioral or working-condition factors (overtime, travel, marital status) correlate most strongly with attrition?

# 6. Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| HR Leadership | Primary sponsor and end user; consumes dashboard for retention decisions |
| Department Managers | Secondary users; drill into their own department's attrition |
| Data Analyst (Author) | Builds the data pipeline, model, and dashboard |
| Workspace / IT Admin | Manages Fabric workspace access and security roles |

# 7. Data Requirements

- Source: existing HR employee-attrition records, one row per employee.

- Required fields: age, attrition status, department, job role, monthly income, overtime status, business travel frequency, marital status, gender, education field, tenure (years at company).

- Data must support grouping into salary bands and age bands for readable, non-cluttered visuals.

- Monthly income must be restricted from general viewers while remaining usable for aggregate analysis (e.g., salary-band attrition rates).

# 8. Success Metrics

| Metric | Target / Definition |
| --- | --- |
| Time to answer a workforce question | Reduced from days (manual pulls) to seconds (self-service dashboard) |
| Coverage of key business questions | All questions in Section 5 answerable without analyst intervention |
| Data governance | Zero unauthorized exposure of individual salary data |
| Adoption | HR Leadership actively uses the dashboard in retention planning reviews |

# 9. Assumptions and Constraints

- Historical data is a point-in-time snapshot, not a continuous time series; trend analysis is limited until exit-date tracking is introduced.

- Dataset size (under 2,000 records) supports a flat-table model rather than a full star schema.

- Analysis reflects correlation, not causation  findings should inform, not replace, HR judgment.

- Platform is Microsoft Fabric and Power BI; stakeholders are assumed to have or be granted workspace access.

# 10. Deliverables

- Cleaned and modeled data in a Fabric Lakehouse.

- Power BI semantic model with core DAX measures.

- Published, two-page interactive dashboard (Overview + Deep Dive).

- Documentation (README) covering setup, data prep, and key insights.

# 11. Approval

This document should be reviewed and approved before dashboard build work begins.

| Role | Name / Signature / Date |
| --- | --- |
| HR Leadership Sponsor |  |
| Data Analyst (Author) | Seema Kumari |